MVP Scope, Tech Stack & 90-Day Go-to-Market Plan

Companion brief to “5 AI Project Ideas for Revenue Generation” — prepared for Nandeesh H B

For each of the five project ideas, this document lays out a lean v1 build scope, a concrete tech stack chosen for fast build time on top of existing APIs, and a 90-day go-to-market plan broken into three 30-day phases. Timelines assume a small team (1–3 builders) working close to full-time.

# 1. MeetingIQ — AI Meeting Copilot

### Rough MVP Scope

In scope for v1:

- OAuth sign-in with Google/Microsoft, calendar connect

- Bot joins Zoom/Google Meet/Teams calls (or accepts uploaded recordings)

- Speech-to-text transcription with speaker diarization

- LLM-generated summary, decisions, and action items with owner/due-date extraction

- Web dashboard: searchable transcript + summary history

- Post-meeting email/Slack digest

Out of scope for v1 (defer to v1.5/v2):

- Native mobile app

- Multi-language transcription beyond English

- CRM integrations (Salesforce/HubSpot)

- Custom vocabulary/model fine-tuning per customer

- Talk-time/analytics dashboards

### Tech Stack

| Frontend | Next.js + React + TypeScript, TailwindCSS |
| --- | --- |
| Backend | Node.js (NestJS) or Python (FastAPI) |
| Meeting bot | Recall.ai (managed meeting-bot API) to avoid building Zoom/Meet/Teams bot infra from scratch |
| Speech-to-text | Deepgram or AssemblyAI (built-in diarization, low latency) |
| LLM | GPT-4o-mini / Claude Haiku for summarization, function calling for structured action items |
| Database | PostgreSQL (Supabase) + pgvector for transcript search |
| Auth | Supabase Auth or Clerk |
| Integrations | Slack API, Google Calendar API, Microsoft Graph API |
| Payments | Stripe subscriptions (metered per-seat) |
| Hosting | Vercel (frontend) + Railway/Fly.io (backend workers) |

### 90-Day Go-to-Market Plan

| Phase | Focus | Key Actions |
| --- | --- | --- |
| Days 1–30 | Build & validate | Finish MVP bot integration for Zoom + Meet; run a closed alpha with 10–15 target users (consultants/agencies from personal network and LinkedIn); tune summary/action-item quality on real calls. |
| Days 31–60 | Beta & pricing | Open public beta with a waitlist; wire up Stripe billing; launch on Product Hunt and relevant communities (Indie Hackers, r/consulting); publish 2–3 SEO posts ("how to run better meetings"); start a simple referral program. |
| Days 61–90 | Scale acquisition | Run targeted Google/LinkedIn ads on "meeting transcription" and "meeting notes" keywords; direct outreach to agency-owner communities and Slack groups; explore co-marketing with calendar/productivity tools; target first 100 paying customers. |

# 2. ShopShot AI — Instant Product Photo Studio

### Rough MVP Scope

In scope for v1:

- Single + bulk image upload

- AI background removal

- 5–10 preset background/scene templates

- AI image upscaling

- Credit-based billing and ZIP export

- Simple gallery / generation history

Out of scope for v1 (defer to v1.5/v2):

- Fully custom prompt-based scene generation

- Video support

- Public API access tier (add in v1.5)

- Team/multi-user accounts

- Native Shopify/Amazon marketplace plugin (add in v1.5)

### Tech Stack

| Frontend | Next.js + React, TailwindCSS, react-dropzone for bulk upload |
| --- | --- |
| Backend | Python (FastAPI) for image pipeline orchestration |
| Background removal | remove.bg API or open-source rembg/SAM |
| Scene generation | Stable Diffusion via Replicate/Fal.ai (serverless GPU, no infra to own) |
| Upscaling | Real-ESRGAN (hosted via Replicate) |
| Storage | Cloudflare R2 or AWS S3 |
| Queue | Redis + BullMQ for async job processing |
| Database | PostgreSQL for users, credits, job records |
| Payments | Stripe (credit packs + subscriptions) |
| Hosting | Railway/Render for API, Vercel for frontend |

### 90-Day Go-to-Market Plan

| Phase | Focus | Key Actions |
| --- | --- | --- |
| Days 1–30 | Build & validate | Ship MVP; seed 20–30 free beta users from e-commerce Facebook groups and Etsy seller forums; benchmark output quality against Canva/Photoroom. |
| Days 31–60 | Distribution launch | Publish a Shopify App Store listing (major distribution channel); post in Etsy/Shopify seller communities; Product Hunt launch; partner with a few small e-commerce YouTubers/creators; run limited-time credit-pack promotions. |
| Days 61–90 | Paid acquisition & scale | Run Meta/Google ads on "AI product photography"; set up referral commissions with Shopify agencies/freelancers; launch bulk/API tier for higher-volume sellers; target 500 paying users / $10–15k MRR. |

# 3. ClauseGuard — AI Contract Risk Reviewer

### Rough MVP Scope

In scope for v1:

- PDF/DOCX contract upload

- Clause extraction & classification (NDA, MSA, vendor-agreement templates)

- Risk scoring with plain-English explanations

- Annotated in-browser PDF viewer highlighting risky clauses

- Downloadable summary report

- Clear "not legal advice" disclaimers baked into UX and ToS

Out of scope for v1 (defer to v1.5/v2):

- E-signature integration

- Multi-party negotiation/redline tracking

- Jurisdiction-specific legal databases beyond general US/common templates

- Lawyer marketplace matching (strong v2 upsell, not v1)

### Tech Stack

| Frontend | Next.js + React, PDF.js for annotated in-browser viewing |
| --- | --- |
| Backend | Python (FastAPI) |
| Document parsing | PyMuPDF / pdfplumber for text + layout extraction |
| AI | LLM (GPT-4o/Claude) with RAG over a curated clause-risk knowledge base; function calling for structured clause classification and risk scores |
| Vector DB | pgvector (Supabase) or Pinecone for clause similarity retrieval |
| Database | PostgreSQL for documents and users |
| Payments | Stripe (pay-per-document + unlimited subscription tier) |
| Compliance | Explicit liability disclaimers; informal review of risk logic by a practicing lawyer/paralegal before launch |

### 90-Day Go-to-Market Plan

| Phase | Focus | Key Actions |
| --- | --- | --- |
| Days 1–30 | Build & validate | Curate ~50–100 common risky clauses across NDA/MSA/vendor templates; build MVP; validate accuracy informally with a lawyer/paralegal advisor; closed beta with 15 freelancers/small agencies. |
| Days 31–60 | Community launch | Post in freelancer communities (Upwork forums, Indie Hackers, freelance Slack/Discord groups); explore integration/co-marketing with freelancer contract tools (Bonsai-type platforms); publish content: "10 contract red flags freelancers miss." |
| Days 61–90 | Scale & partnerships | Scale SEO content; launch an affiliate program for freelance-education creators/YouTubers; pursue integration marketplace listings (Zapier, DocuSign partner directory); target 300–500 paying users. |

# 4. ReplyDesk — No-Code AI Support Agent Builder

### Rough MVP Scope

In scope for v1:

- Connect help-center docs via URL crawl or file upload

- Basic order/product lookup via CSV or simple API connection

- RAG-based chat widget, embeddable via a single script tag

- Human-handoff trigger (email/Slack) when confidence is low

- Basic analytics: resolved vs. escalated conversations

Out of scope for v1 (defer to v1.5/v2):

- Multi-channel support beyond the web widget (WhatsApp, SMS)

- Voice support

- Deep CRM integrations (Zendesk/Salesforce sync) — add post-MVP

- Per-client fine-tuned custom models

### Tech Stack

| Frontend | Embeddable vanilla-JS widget + Next.js admin dashboard |
| --- | --- |
| Backend | Node.js (NestJS) or Python (FastAPI) |
| RAG pipeline | LangChain/LlamaIndex (or custom), OpenAI/Cohere embeddings |
| Vector DB | pgvector (Supabase) or Pinecone |
| LLM | GPT-4o-mini/Claude Haiku for cost-efficient replies, escalate to a larger model for complex queries |
| Database | PostgreSQL for conversation logs and doc metadata |
| Integrations | Slack API/SMTP for handoff; Shopify/WooCommerce order lookup (v1.5) |
| Payments | Stripe — base fee + metered usage billing |
| Hosting | Vercel/Railway; webhook-based ingestion for doc updates |

### 90-Day Go-to-Market Plan

| Phase | Focus | Key Actions |
| --- | --- | --- |
| Days 1–30 | Design-partner build | Build MVP; onboard 10–15 small e-commerce/SaaS design partners for free in exchange for feedback and testimonials. |
| Days 31–60 | Public launch | Product Hunt launch; list on SaaS directories (G2, Capterra); publish content on "AI customer support for small business"; pursue Shopify/WooCommerce plugin-directory listings. |
| Days 61–90 | Channel partnerships | Run paid ads; build outreach relationships with e-commerce agencies (they manage many small stores — a strong channel partner); launch a referral program; target $8–10k MRR with usage-based upsells. |

# 5. CopyPilot — AI SEO & Ad Copy Generator

### Rough MVP Scope

In scope for v1:

- Template library: blog post, product description, ad-copy variants

- Keyword input → SEO-scored draft output

- Tone/brand-voice presets

- Credit-based generation limits

- Export to CSV / copy-paste

- Basic SEO score (keyword density, readability)

Out of scope for v1 (defer to v1.5/v2):

- Direct publishing integration to WordPress/Shopify (v1.5)

- Full campaign management

- Image generation

- Multi-language support beyond English (v2)

### Tech Stack

| Frontend | Next.js + React, TipTap rich-text editor |
| --- | --- |
| Backend | Python (FastAPI) or Node.js |
| AI | LLM (GPT-4o/Claude) for generation |
| SEO scoring | Custom heuristics, optionally enriched with a keyword-data API (DataForSEO/Ahrefs API) for real search volume/difficulty |
| Database | PostgreSQL for templates and generation history |
| Payments | Stripe — credit-based subscription tiers |
| Hosting | Vercel/Railway; Redis + BullMQ for bulk-generation jobs |

### 90-Day Go-to-Market Plan

| Phase | Focus | Key Actions |
| --- | --- | --- |
| Days 1–30 | Build & validate | Ship MVP with 5–8 core templates; beta with small marketing agencies and solo e-commerce founders sourced from Twitter/LinkedIn AI-tool communities. |
| Days 31–60 | Directory & launch push | List on AI tool directories (There's An AI For That, Futurepedia, Toolify); Product Hunt launch; recruit affiliates among marketing YouTubers and newsletter writers (high-ROI channel for AI tools). |
| Days 61–90 | Content flywheel & ads | Use the tool to write its own SEO blog content as a live demo; run paid search ads on competitor brand terms; partner with e-commerce theme/agency communities; target 400–600 subscribers. |